CallForge — Outstanding Work

Backend (Person 4) status and items requiring Lead / team action

# 1. Backend Work — Complete

Everything below is built, tested with real integration tests (not just import checks), and pushed.

| Item | Status | Notes |
| --- | --- | --- |
| Days 1–14 (infra, DB schema, campaigns, calls, Redis, LangGraph, deploy config) | Done, tested | Full day-by-day build plan |
| Leads endpoints (list/get/patch) | Done, 16/16 tests | PR #9 |
| Auth — email/password | Done, 14/14 tests | JWT, bcrypt, timing-safe login |
| Auth — Google OAuth | Done, verified live | Real credentials tested end-to-end |
| Auth — GitHub OAuth | Done, verified live | Real credentials tested end-to-end |
| Auth — Microsoft OAuth | Removed | Dropped from scope, matches frontend UI |
| Auth PR merged into dev | Merged | PR #11 — confirmed landed |

# 2. Decisions Needed From Lead

Backend is ready to build these — blocked only on direction, not on code.

2.1 — Take Over feature

- Frontend's design includes a "Take Over" button (manager speaks live, replacing the AI) — not yet built on backend.

- Searched the entire codebase and git history — confirmed nothing like this exists anywhere yet.

- Decision needed: is "end call" (hangup) in scope, or only start/stop speaking? (Frontend's current design has no hangup button.)

- Decision needed: should this endpoint require authentication immediately, given it can hijack a live call?

2.2 — Live updates (WebSocket)

- WS /calls/{id}/stream (live transcript + status updates on the dashboard) is not built.

- Note: this is NOT required for calls to function — voice audio already works via LiveKit. This only affects whether the dashboard updates live vs. needs a refresh.

- Decision needed: is this needed this sprint, or later?

2.3 — Auth protection on existing endpoints

- Auth system is built and working, but /leads, /calls, /campaigns currently require no login at all.

- Turning this on is a breaking change — frontend must be sending a valid token before this ships, or their app will start failing.

- Decision needed: confirm frontend is ready, then give go-ahead to apply protection.

2.4 — Objections playbook CRUD

- No way currently exists to view/add/edit objection responses through an API (the AI reads them directly from the database).

- Decision needed: is this a priority, or can it wait?

# 3. Items Requiring Lead / Team Action (Not Backend Work)

These cannot be done from the backend codebase — they need account access or infrastructure decisions.

| Requirement | Why | Owner |
| --- | --- | --- |
| AWS account + EC2 instance | Nothing is deployed anywhere yet; deploy config is ready and waiting | Lead / team |
| Domain + DNS pointed at instance | Needed for HTTPS (Caddy) to work at all | Lead / team |
| Google & GitHub OAuth production redirect URIs | Currently only localhost is registered; production domain must be added once it exists | Lead (console access) |
| Merge remaining open PRs (#7, #9) into dev | Deploy config and Leads work are pushed but not yet merged | Lead |
| Section 10 go/no-go review | Real end-to-end call test on a live instance, joint review before calling anything demo-ready | Joint (Lead + P3 + P4) |

# 4. Suggested Order

- Merge open PRs (#7, #9) — unblocks frontend and keeps dev current.

- Decide on Take Over scope (2.1) and WebSocket priority (2.2) — backend can start immediately once scoped.

- Provision AWS + domain in parallel — doesn't block anything else, good to start now.

- Once frontend confirms readiness, apply auth protection (2.3) — coordinate timing together.

- Deploy to AWS, run the Section 10 live-call review.